|  |  |
| --- | --- |
|  | **MINISTRY OF EDUCATION AND TRAINING** |

|  |  |  |
| --- | --- | --- |
| **FPT UNIVERSITY** | | |
| CAPSTONE PROJECT DOCUMENT | | |
| **SITE BUILDER FOR PRODUCT CATALOGUE** | | |
| **SE07.B – GROUP 7** | |
| **Group Members** | |  |  |  | | --- | --- | --- | | Phạm Văn Thắng | Team Leader | SE61092 | | Lê Trần Thịnh | Team Member | SE61152 | | Phạm Khương Duy | Team Member | 60195 | | Lê Thanh Tuấn | Team Member | SE60636 | |
| **Supervisor** | Nguyễn Huy Hùng |
| **Capstone Project code** |  |

- Ho Chi Minh City, January/2014 -

Table of Contents

[A. Report No.1 Introduction 7](#_Toc408947321)

[1. Project Information 7](#_Toc408947322)

[2. Introduction 7](#_Toc408947323)

[3. Current Situation 7](#_Toc408947324)

[4. Problem Definition 8](#_Toc408947325)

[5. Proposed Solution 8](#_Toc408947326)

[5.1 Feature functions 8](#_Toc408947327)

[5.2 Advantages and disadvantages 8](#_Toc408947328)

[6. Functional Requirements 8](#_Toc408947329)

[7. Role and Responsibility 9](#_Toc408947330)

[B. Report No.2 Software Project Management Plan 10](#_Toc408947331)

[1. Problem Definition 10](#_Toc408947332)

[1.1 Name of this Capstone Project 10](#_Toc408947333)

[1.2 Problem abstract 10](#_Toc408947334)

[1.3 Project Overview 10](#_Toc408947335)

[2. Project Organization 11](#_Toc408947336)

[2.1 Software Process Model 11](#_Toc408947337)

[2.2 Roles and responsibilities 11](#_Toc408947338)

[2.3 Tools and Techniques 12](#_Toc408947339)

[3. Project Management Plan 12](#_Toc408947340)

[3.1 Software development life cycle 12](#_Toc408947341)

[4. Coding Convention 12](#_Toc408947342)

**List of Tables**

[Table 1: Roles and Responsibilities 7](#_Toc408789945)

**List of figures**

**Definition, Acronyms, and Abbreviations**

|  |  |
| --- | --- |
| **Name** | **Definition** |
| SBPC | Site Builder for Product Catalogue |
|  |  |

# Report No.1 Introduction

## Project Information

* Project Name: Site Builder for Product Catalogue
* Project Code: SBPC
* Product Type: Web application
* Start Date: January 6, 2015
* End Date: April 25, 2015

## Introduction

Nowadays, the development of internet and information technology led to the dramatic increase in online users. Among of them, a lot of users search for necessary products, suitable prices, brands and price comparison as well. Hence, more and more companies want to create a website for showing their product catalogue as an online marketing method.

Besides, we all recognized that creating a website for non IT Commercial Corporation is time consuming and expensive.

Currently, in Vietnam, there are some websites that provide site builder services for creating a commercial website. However, they are not easy to use and do not concentrate on any fields. Therefore, it is hard for corporations to use their services especially for creating products catalogue website.

From above mentioned reasons, this project is going to build a site builder for products catalogue.

## Current Situation

There are many websites services support for building site in Viet Nam, some of popular sites are websieutoc.vn, wevina.vn, and bizweb.vn. Those sites help user build various types of sites such as online ecommerce, medical, fashion, services and many other fields.

To begin using those sites services, user must register to system, then, user can move to site builder page. The system suggests user for default site templates or blank templates. At site builder page, a tool box helps user drag and drop content into their site. User can also customize site layout, background, header and footer.

Some of features require paying or upgrading account example mapping site domain. After completing building site, user can save their site and publish it if they want. The system supports for publishing with default domain, if choose another, user must pay.

## Problem Definition

Although many function of above mentioned websites, they still have weaknesses. They do not concentrate on any fields especially products catalogue sites. It is not easy to use their service for new user because of confuse interface and difficult manipulation on builder page. Moreover, the system does not support products detail management and website statistics.

## Proposed Solution

### 5.1 Feature functions

This site builder mainly concentrates on creating products catalogue sites. It is not only offers to create site base on available templates but also offers to customize site base on default site template/theme. In addition, the site builder also supports for mapping user’s site domain. If user does not have any domains, the site builder will support for a default domain. User can view statistics about number of visitors to their website, which products visitors mostly view.

### 5.2 Advantages and disadvantages

- Advantages:

* Focus on building products catalogue site
* Enhance visibility and effectiveness by drag and drop function
* Support website statistics
* Support products detail management

- Disadvantages:

* E-Commerce websites are not support
* Websites with volatile and complex data are not suitable.

## Functional Requirements

Function requirements of the system are listed as below:

* Account management
* Advantage template searching
* Default website template/theme creation
* Website template/theme customization
* Website’s statistics handler
* Product items management
* Payment method for premium features
* Website’s domain mapping

## Role and Responsibility

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No** | **Full Name** | **Role** | **Position** | **Contact** |
| **1** | Nguyễn Huy Hùng | Project Manager | Instructor | hungnh@fpt.edu.vn |
| **2** | Phạm Văn Thắng | Developer | Leader | thangpvse61092@fpt.edu.vn |
| **3** | Lê Trần Thịnh | Developer | Member | thinhltse61152@fpt.edu.vn |
| **4** | Phạm Khương Duy | Developer | Member | duypk60195@fpt.edu.vn |
| **5** | Lê Thanh Tuấn | Developer | Member | tuanltse60636@fpt.edu.vn |

Table : Roles and Responsibilities

# Report No.2 Software Project Management Plan

## Problem Definition

## Name of this Capstone Project

<Tên đề tài kèm mã>

- Ví dụ: M-Services Card (MSSC)

### Problem abstract

<Tổng quan về vấn đề đã nêu trong report 1, tuyệt đối không sao chép mà

diễn giải lại cho phù hợp dưới góc nhìn của quản trị dự án theo khía cạnh đang

lên kế hoạch cho giải pháp mà đã đề ra trong phần introduction>

### Project Overview

#### Current Situation and Disadvantages

<Tình hình hiện tại và các ưu/khuyết điểm của đề tài: có thể là khảo sát

thực tế từ người dùng khi lấy yêu cầu, hoặc các thống kê mà nhóm đã

nghiên cứu, tìm kiếm trong quá trình nghiên cứu quy trình của hệ thống

hiện tại>

#### The Proposed System

<Hệ thống mà nhóm đề xuất>

#### Boundaries of System


<Giới hạn của hệ thống, ngôn ngữ lựa chọn, các thành phần trong sản

phẩm cuối cùng>

#### Development Environment

##### Hardware requirement

Mô tả các yêu cầu phần cứng phù hợp cho ứng dụng của nhóm

Ví dụ: 

##### Software requirement

Mô tả các yêu cầu phần mềm phù hợp cho ứng dụng của nhóm

Ví dụ:

- Window Server 2008: operating system and platform for

development.

- SQL Server 2008 Enterprise R2: used to create and manage the

database for system.

- Visual Studio 2012: used to implement website and web service.

- Google Code & TortoiseSVN: used for source control.

- StarUML: used to create models and diagrams.

- Skype: used for communication and meeting.

## Project Organization

### Software Process Model

<Mô tả về mô hình phát triển mà nhóm lựa chọn, có ảnh hướng tới

mục 3 Project management plan>

Ví dụ

Project is developed under modified waterfall model (SASHIMI).





Figure 1: Modified Waterfall Development Model

For more information: http://www.waterfall-model.com/sashimi-waterfall-model/

### Roles and responsibilities

Mô tả vai trò của từng thành viên trong dự án



### Tools and Techniques

<Các công cụ sử dụng: chú ý ghi gõ phiên bản>

## Project Management Plan

### Software development life cycle

## Coding Convention